## Slide 1
1.0
BPR PROJECT
1.1
Launch
1.2
Plan
1.3
Discover and Analyze “As-Is”
1.4
Develop “To-Be”
1.5
Close
1.1.1
Challenge definition
1.1.13
Future state
1.1.3
Project charter
1.2.1
Project team
1.2.2
Project plan
1.2.2.1
Schedule
1.2.2.2 Communications plan
1.3. 1
Discover
1.4.1
Finalize future state objectives
1.4.2
Brainstorm
1.4.3.3
OCM Plan
1.5.1
Present and validate recommendation
1.5.2
Transition to implementation team
1.1.1.1
Define problem
1.1.1.2
Scope problem
1.1.2
Kickoff
1.1.2.1
Identify Champion
1.1.2.2
Identify Key stakeholders
1.1.2.3
Validate Challenge Definition
1.3.3
Validate
1.3.1.1
Interview Stakeholders and SME(s)
1.3.1.2
Research LRPs
1.3.1.3
Review enabling technologies
1.3.2
Analyze
1.3.1.4 Document/Model
1.3.3.1
Document analysis findings
1.3.2.1
Analyze People
1.3.2.2
Analyze Process
1.3.2.3
Analyze Policy
1.3.2.4
Analyze Technology
1.3.3.2
Validate with stakeholders
1.4.1.3
Validate with stakeholders
1.4.1.1
Define success metrics
1.4.3 Recommendation
1.4.1.2
Refine Future State Objectives
1.4.3.1
Create Process Maps
1.4.3.2 Recommendation Report
1.5.3
Document Lessons Learned